PROJECT PLAN

Ahmet Adil Akça

Arda Onat Acar

Aybars Kansu Han

Eren Budak

Table of Contents

1. Project Overview	2

2. Organization and Roles	2

3. Project Schedule	2

4. Budget and Resources	3

5. Risk Management	4

6. Quality Assurance	4

| Task | Responsible Team Member |
| --- | --- |
| Project Overview | Aybars Kansu Han |
| Quality Assurance | Ahmet Adil Akça |
| Risk Management | Eren Budak |
| Organization and Roles | Arda Onat Acar |
| Project Schedule Budget and Resources | All Team Members |

# 1. Project Overview

Goals:

- Develop a web-based appointment management system that connects service providers with customers.

- Enhance user experience through a seamless booking process and robust business management tools.

Deliverables:

- Frontend web application

- Backend API service

- User and system documentation

- Test reports

Stakeholders:

- Project Team (Developers, QA, Project Manager)

- Business Owners (Service providers using the platform)

- Customers (End-users booking appointments)

- Regulatory Bodies (Ensuring compliance with data protection laws)

# 2. Organization and Roles

| Role | Team Member | Responsibilities |
| --- | --- | --- |
| Project Manager | Arda Onat Acar | Overall project oversight, timeline management |
| Frontend Developer | Ahmet Adil Akça&Arda Onat Acar | UI/UX design, frontend development |
| Backend Developer | Aybars Kansu Han&Eren Budak | API development, database management |
| Quality Assurance Tester | Eren Budak&Ahmet Adil Akça | Testing strategy, execution of test cases, reporting |

# 3. Project Schedule

Milestones:

- Project Kickoff: Week 1

- Requirements Gathering: Week 2

- Design Completion: Week 4

- Development Phase 1 Completion: Week 7

- Development Phase 2 Completion: Week 10

- Testing and QA Completion: Week 11

- Project Deployment: Week 12

| Phase | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning & Requirements | X | X |  |  |  |  |  |  |  |  |  |  |
| Design & Architecture |  |  | X | X |  |  |  |  |  |  |  |  |
| Development Phase 1 |  |  |  |  | X | X |  |  |  |  |  |  |
| Development Phase 2 |  |  |  |  |  |  |  | X | X |  |  |  |
| Testing & QA |  |  |  |  |  |  |  |  |  | X | X |  |
| Deployment |  |  |  |  |  |  |  |  |  |  |  | X |

# 4. Budget and Resources

Resource Allocation:

- Personnel: 4 team members

- Software Tools: Development tools (IDE, version control)

- Hosting: Cloud services for deployment

- Miscellaneous: Training resources, marketing materials

Estimated Budget: $50,000

# 5. Risk Management

| Key Risks | Likelihood | Impact | Mitigation Actions |
| --- | --- | --- | --- |
| Technical integration challenges | Medium | High | Conduct regular integration tests and code reviews |
| Data privacy compliance issues | High | High | Implement strict data handling protocols and audits |
| Resource availability | Medium | Medium | Cross-train team members to cover critical roles |
| Scope creep | Medium | High | Regularly review project scope and manage changes |

# 6. Quality Assurance

Quality Constraints and Risk Register

Constraints:

- Economic: Budget limitations may restrict feature development.

- Legal: Compliance with GDPR and other data protection regulations.

- Technological: Keeping up with evolving technologies and frameworks.

Impact on Quality Objectives:

- Constraints may limit the scope of features, affecting user satisfaction and system performance.

| Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Budget overruns | Medium | High | Regular budget reviews and adjustments |
| Non-compliance with regulations | High | High | Continuous legal consultation and compliance checks |
| User dissatisfaction | Medium | High | Regular user feedback sessions and iterative design |